Meeting Minutes of B06

Date and Time: 2026/04/02 11:20

Location: T29-101

Present:

  - t330016056 Bohan Yang

  - t330026083 Xinze Li

  - t330025052 Chenxu Liu

  - t330026245 Ye Zuo

  - t330026244 Kaiwen Zuo

  - t330026219 Wenyi Zhang

Next Meeting: 2026/04/09 11:20

Agenda:

- Review Lab 6 task briefing and confirm this week’s deliverables.

- Re-check key requirements from previous labs (state-transition/UI matching and numbering rules).

- Plan Class Diagram work for the current partial SRS submission.

- Plan Sequence Diagram work for the mentor use case Search Student’s Info.

- Assign responsibilities and confirm submission package and deadline.

Announcements:

The team reviewed the Lab 6 instructions released this week. The required work includes:

- Continue partial SRS refinement based on feedback.

- Prepare a **Class Diagram** with only participating classes, including key attributes and operations needed for understanding the design.

- Prepare a **Sequence Diagram** for the mentor use case **Search Student’s Info** (according to Lecture 6 and Lecture 7 guidance).

- Place both diagrams in **Appendix B** of the SRS and provide proper figure labels.

The group also noted reminders from earlier feedback that still apply:

- State transition diagram states and corresponding UIs must match exactly (state number, label, and controls).

- All UIs should remain in one consolidated UI file and be organized by numbering groups (1/2/3/4).

- Avoid duplicated UI pages and inconsistent state numbering.

Submission reminder discussed in class: submit one copy of the partial SRS to iSpace and GitLab before the deadline (noon, 4 April 2026).

Discussion:

- The group first reviewed the Lab 6 scope and agreed that this week’s core focus is adding analysis/design models rather than rewriting all previous text sections.

- For the Class Diagram, the team agreed to model only classes directly participating in current core use cases, especially around login, mentor/student information query, interview record context, and role-based access behavior. Members agreed to include only important attributes/operations for readability and completeness at this stage.

- For the Sequence Diagram of Search Student’s Info (Mentor), the group agreed on the main interaction chain: Mentor UI -> Controller/Service -> Data Access -> User/Student data source -> result return to UI. The team will ensure message order clearly reflects validation, query, and response display.

- The group discussed consistency rules between artifacts: use case intent, transition states, UI controls, class responsibilities, and sequence messages should not conflict. This is necessary to avoid losing marks for cross-artifact inconsistency.

- The members also agreed to reserve Reading Week time for revising Lab 5 after formal grading feedback is released, so that the team can avoid overlap pressure before the next lab meeting.

- Responsibility allocation for this week:

- Bohan Yang: draft and finalize Meeting Minutes 5; integrate Appendix B sections and check submission packaging.

- Xinze Li: review SRS wording and section references; ensure figure captions and cross-references are correct.

- Chenxu Liu: draft the Class Diagram structure and core class operations.

- Ye Zuo: coordinate progress, verify alignment with Lab 6 slides, and conduct final pre-submission checklist.

- Kaiwen Zuo: draft/refine Sequence Diagram for mentor Search Student’s Info and verify message flow logic.

- Wenyi Zhang: check UI/state consistency and support diagram labeling/formatting in the final document.

Any Other Business (AOB):

The group agreed to complete the class and sequence diagrams first, then run a final consistency check across Section 3, UI file, and Appendix B before submission. The team leader will remind everyone to upload finished parts early and avoid last-minute submission risk. After final confirmation, the secretary will upload this meeting minutes file to the repository.